# VARI OS – Member 1 Work Document

AI/ML & Predictive Risk Engine

# 1. Role Overview

Member 1 owns the predictive intelligence layer of VARI OS. The responsibility is to convert current zone conditions into measurable near-future risk predictions, primarily for crowd congestion and heat/environmental risk.

# 2. Core Question

“What is likely to go wrong in the next 30–60 minutes, and how confident is the system?”

# 3. Inputs

Crowd count / density by zone

Temperature

Humidity

Water availability

Time of day

Zone identifier and derived features

Historical/synthetic risk labels

# 4. Synthetic Data Generator

Because real operational Wari datasets are not available for the hackathon, create a clearly labelled synthetic historical dataset containing several thousand records. The generator should create realistic relationships—for example, higher crowd + higher temperature + lower water availability should increase risk probability.

Use Python + NumPy/Pandas

Fix a random seed for reproducibility

Create train/validation/test splits

Document that synthetic coefficients are illustrative

Never hardcode final accuracy or confidence values

# 5. Model Development

Start with Logistic Regression as a baseline and compare it with XGBoost or another suitable scikit-learn-compatible classifier. The final model should be selected based on validation performance and interpretability, not simply because it is more complex.

Train model on training data only

Evaluate on held-out test data

Save the trained model with joblib

Expose predict_proba() for risk probability

Record model version and feature list

# 6. Outputs

Zone ID

Risk probability

Risk level: Low / Medium / High / Critical

Prediction horizon: 30 or 60 minutes

Model probability/confidence source

Optional feature contribution/explanation

# 7. Evaluation

The project must report genuine test-set metrics. Recommended metrics are Precision, Recall, F1-score and ROC-AUC; accuracy may also be shown when appropriate. Do not put a metric into the PPT until it has been produced by the actual trained model.

# 8. API Contract

Member 1 should provide prediction results to the backend in a language-independent JSON structure.

{
  "zone_id": "Z6",
  "risk_probability": 0.78,
  "risk_level": "high",
  "horizon_minutes": 30
}

# 9. Integration With Other Members

Member 2 consumes risk scores to allocate resources.

Member 3 displays risk values on the Digital Twin and uses them in simulation.

Member 4 displays the prediction and translates its labels into English/Marathi UI text.

# 10. What This Member Must NOT Claim

Do not claim real Wari prediction accuracy from synthetic data.

Do not claim real CCTV crowd detection.

Do not hardcode a 78% risk value.

Do not describe the model as a full flood/hydrodynamic simulator.

# 11. Final Deliverables

Synthetic dataset generator

Training script

Saved trained model

Evaluation report

Prediction module/API integration

Feature documentation

Actual test metrics for the final presentation